# KYCShield DevLog

November 28, 2025

| Duration | ~4 hours |
| --- | --- |
| Focus | Email Configuration, Contact Form Integration, Frontend Updates |
| Status | All objectives completed successfully ✓ |

# Major Accomplishments

## 1. Email System Setup

Configured professional email infrastructure using Zoho Mail for KYCShield domain.

Email Accounts Created:

- contact@kycshield.ai - General inquiries

- sales@kycshield.ai - Sales inquiries

- luis.oliveira@kycshield.ai - Admin account

Plan: Zoho Mail Lite ($1/user/month = $3/month total)

DNS Records: Configured MX, SPF, DKIM records in Cloudflare

## 2. Backend Contact API Endpoint

Created a complete contact form backend with email notification system.

Endpoint: /api/v1/contact/submit

File: /var/www/kycshield/backend/app/api/endpoints/contact.py

Features:

- Receives form submissions (name, email, company, industry, message)

- Routes to contact@kycshield.ai or sales@kycshield.ai based on form_type

- Sends HTML-formatted emails via Zoho SMTP

- Background task processing for non-blocking responses

## 3. Frontend Contact Form Integration

Connected the React frontend to the backend API for live form submissions.

Changes Made:

- Updated ContactPage.js with API integration

- Added loading state and error handling

- Implemented form_type routing (contact vs sales)

- Fixed API URL to use api.kycshield.ai subdomain

## 4. DNS & Domain Configuration

Fixed domain routing so both www and non-www URLs work correctly.

Issues Resolved:

- Removed conflicting Worker binding (polished-dawn-707b)

- Added kycshield.ai (root) to Cloudflare Pages custom domains

- Both https://kycshield.ai and https://www.kycshield.ai now resolve correctly

## 5. UI/UX Updates

- Added "Ready to Protect Your Business?" CTA section to About page

- Updated "Contact Sales" button to route with ?type=sales parameter

- Changed response message from "24 hours" to "72 hours"

- Restyled HomePage "Try Now" button to purple gradient "Try Demo" button

# Technical Details

## Files Modified/Created

### Backend (EC2 Server)

- /var/www/kycshield/backend/.env - Added SMTP credentials

- /var/www/kycshield/backend/app/api/endpoints/contact.py - NEW

- /var/www/kycshield/backend/main.py - Added contact router

### Frontend (Local + Cloudflare)

- src/pages/ContactPage.js - API integration

- src/pages/AboutPage.js - Added CTA section

- src/pages/UseCasesPage.js - Sales routing parameter

- src/pages/HomePage.js - Button styling

## Environment Variables Added

| Variable | Value |
| --- | --- |
| SMTP_SERVER | smtp.zoho.com |
| SMTP_PORT | 587 |
| SMTP_USERNAME | contact@kycshield.ai |
| CONTACT_EMAIL | contact@kycshield.ai |
| SALES_EMAIL | sales@kycshield.ai |

# Current System Status

| Component | Status |
| --- | --- |
| Video Deepfake Detection | 99.90% accuracy ✓ |
| Document Fraud Detection | 100% accuracy ✓ |
| Face Matching | 96.94% accuracy ✓ |
| Contact Form | Fully operational ✓ |
| Email System | Configured & tested ✓ |

# Next Steps

- Fix rate limiting bug (HIGH priority)

- Deploy deepfake model to production (MEDIUM priority)

- Complete remaining security layers

- Set up transactional emails (password reset, notifications)

- Add documentation section to Trusi.ai

KYCShield by Trusi.ai

Prepared by: Luis A. Oliveira, CEO & Founder