- KYCSHIELD - SESSION LOG - NOVEMBER 20, 2025

✅ SECURITY IMPLEMENTATION (Hours 1-2)

Completed:

- ✅ Created comprehensive Security Architecture document

  - Threat model defined

  - 5-layer security framework

  - Implementation timeline

  - Compliance requirements (GDPR, SOC 2, ISO 27001)

  - Security testing plan

  - Location: /c/python/facti-ai/Docs/Security/KYCShield_Security_Architecture.md

- ✅ Rate limiting middleware implemented

  - Created /c/python/facti-ai/backend/app/middleware/rate_limiter.py

  - Added to main.py

  - Provides partial protection (~30 requests before throttling)

  - Status: Functional but needs refinement

  - Committed to Git

Security Metrics Progress:

- Rate Limiting: 0% → 40% (partial implementation)

- Overall Security: 10% → 15%

✅ MODEL TRAINING SETUP (Hours 3-4)

Lambda Labs GPU Instance:

- Instance: 1x A100 (40 GB) SXM4

- Cost: $1.29/hour

- Region: us-west-2 (Arizona)

- IP: 144.24.50.220

- Name: deepfake-video-training

- Status: ✅ RUNNING

Dataset Downloaded:

- Source: FaceForensics++ (Official, approved access)

- Real videos: 250 (from YouTube original sequences)

- Fake videos: 250 (from Deepfakes manipulation)

- Total: 500 videos

- Compression: c23 (good quality)

- Location: ~/deepfake-training/dataset/

Training Configuration:

- Model: EfficientNetB0 (transfer learning)

- Epochs: 30

- Batch size: 32

- Frames per video: 10

- Total training frames: ~5,000

- Target accuracy: 90%+

- Previous accuracy: 73.75% (10 epochs, Kaggle dataset)

Training Status:

- ✅ Environment setup complete

- ✅ Dependencies installed (NumPy 1.26.4, OpenCV 4.8.0.76, TensorFlow)

- ✅ Dataset loaded successfully

- ✅ Training script created: train_deepfake_model.py

- ✅ TRAINING STARTED: 6:10 PM MST

- 🔄 CURRENTLY RUNNING: Epoch 1/30

- ⏰ Expected completion: ~3 hours (~9:10 PM MST)

- 💾 Output model: deepfake_model_30epochs.h5

📊 OVERALL PROJECT STATUS UPDATE

SDLC Progress:

Planning     ████████████████████░ 95%

Design       ████████████████░░░░░ 80%

Development  ████████████░░░░░░░░░ 60% → 65% (+5%)

Testing      ████░░░░░░░░░░░░░░░░░ 20%

Security     ██░░░░░░░░░░░░░░░░░░░ 10% → 15% (+5%)

Deployment   ██████░░░░░░░░░░░░░░░ 30%

Maintenance  ░░░░░░░░░░░░░░░░░░░░░  0%

Overall: ~42% → ~45% Complete

AI Models Status:

- Face matching: ✅ 96.94% accuracy (DeepFace)

- Video deepfake: 🔄 TRAINING NOW (target: 90%+)

- Synthetic ID detection: ❌ Not started

- Cross-artifact correlation: ❌ Not started

💻 TECHNICAL ACHIEVEMENTS

Backend (Facti.ai):

- ✅ Rate limiting middleware infrastructure

- ✅ Security architecture documented

- ✅ Git commits for security work

Infrastructure:

- ✅ Lambda Labs account active

- ✅ A100 GPU instance running

- ✅ FaceForensics++ dataset access approved

- ✅ Training environment configured

- ✅ SSH access with colored prompt (easy identification)

📝 PENDING ACTIONS (Tomorrow Morning)

When Training Completes:

1. Download trained model:

bash

scp -i /c/Users/Admin/Downloads/lambda-training-key.pem ubuntu@144.24.50.220:~/deepfake-training/deepfake_model_30epochs.h5 /c/python/facti-ai/models/

2. Check final accuracy:

bash

ssh -i /c/Users/Admin/Downloads/lambda-training-key.pem ubuntu@144.24.50.220

cd ~/deepfake-training

# Review final output

3. Terminate Lambda instance:

- Go to: https://cloud.lambdalabs.com/instances

- Click "Terminate" on deepfake-video-training

- Stop charges (~$1.29/hour)

4. Integrate model into KYCShield API

💰 COSTS

- Lambda Labs: ~$3.87 (3 hours training)

- FaceForensics++ Dataset: Free (academic use)

- Total session cost: ~$4

🎯 NEXT WEEK PRIORITIES

Week 2 (Nov 25-Dec 1):

- Integrate trained deepfake model into API

- Complete rate limiting implementation

- Input validation

- Audit logging

- File upload security

- Database encryption

Week 3 (Dec 2-8):

- Security testing (penetration testing, vulnerability scanning)

- Synthetic ID detector training

- Cross-artifact correlation

📈 KEY METRICS

- Session duration: ~4 hours

- Videos downloaded: 500

- Model training: In progress (30 epochs)

- Expected accuracy improvement: 73.75% → 90%+

- Security documentation: 100% complete

- Rate limiting: 40% functional

✨ SUCCESS HIGHLIGHTS

- 🎉 Official FaceForensics++ access approved - Premium dataset!

- 🚀 Model training initiated - Running overnight on A100 GPU

- 🔒 Security architecture documented - Professional, investor-ready

- 💪 Systematic approach - Methodical, one step at a time

- 🎯 Clear path forward - 20-day timeline on track

GREAT WORK TONIGHT, LUIS!

Sleep well - your model is training while you rest! 😴💤

Model will be ready in the morning with (hopefully) 90%+ accuracy! 🎯

Tomorrow: Download model → Integrate → Continue security implementation!

#BuildInPublic #AIforGood #Cybersecurity #DeepfakeDet ection 🚀

Retry

Claude can make mistakes. 
Please double-check responses.