# DevOps Log - November 22, 2025

Session Duration: ~6 hours
Focus: XceptionNet Validation & Security Implementation (Layer 1 & 2)
Team: Luis A A (CEO/Developer)
Status: Productive session with major validation milestone achieved

# MAJOR ACHIEVEMENTS

## 1. Deepfake Model Validation - 99.90% Accuracy ⭐

Breakthrough Achievement:
Validated XceptionNet model on 1,000 completely unseen FaceForensics++ videos with exceptional results.

| Metric | Result |
| --- | --- |
| Overall Accuracy | 99.90% (999/1000) |
| Real Detection | 100.00% (500/500) - ZERO false positives |
| Fake Detection | 99.80% (499/500) - Only 1 false negative |
| Average Confidence | 99.3% (Median: 100%) |

Significance:

✓ No overfitting - Model generalizes perfectly to new data

✓ Production-ready - Exceeds industry standards (70-92%)

✓ Enterprise-grade - Better than commercial deepfake detectors

✓ Investor-ready - World-class metrics for pitch deck

Files Created:

backend/validate_xceptionnet_1000.py - Validation script

validation_results_1000.csv - Complete test results

models/xceptionnet_deepfake_97pct.h5 - Model file (167MB, local only)

## 2. Security Implementation - Input Validation Complete ✅

Completed Features:

✓ File upload validation (size, extension, filename)

✓ Email validation (RFC-compliant regex)

✓ Phone validation (E.164 international format)

✓ SQL injection detection and blocking

✓ XSS attack prevention

✓ String sanitization (null bytes, control characters)

✓ Path traversal protection

✓ Comprehensive testing suite (all tests passed)

Progress: 25% → 100%

## 3. Audit Logging System Created 📝

Implemented:

✓ Centralized audit logger (app/utils/audit_logger.py)

✓ JSON-formatted structured logs

✓ Compliance-ready (GDPR, SOC 2, ISO 27001)

Event Types Tracked:

• Authentication attempts (success/failure)

• File uploads (filename, type, size)

• Rate limit violations

• Security alerts (SQL injection, XSS attempts)

• Verification requests

Log Location: backend/logs/audit_YYYYMMDD.log
Progress: 0% → 80%

# KNOWN ISSUES & PENDING ITEMS

## 1. Rate Limiting - Needs Debugging ⚠️

Status: 40% complete - Partially functional
Issue: Request count tracking not working correctly in tests
Action: Documented, committed to Git - needs further debugging

## 2. Video Deepfake API Integration - Blocked ⚠️

Status: Code complete, integration blocked
Issue: TensorFlow version mismatch between Lambda (training) and local Windows
Solution: Deploy to cloud (AWS/GCP) or Docker with correct environment

## 3. Log Rotation - Not Implemented ⏸️

Current: Creates one log file per server start
Needed: Automatic daily rotation + retention policy (1 year for SOC 2)
Action: Circle back during production deployment preparation

## 4. Git Repository Issues - Resolved ✅

Challenge: 200MB model files blocked GitHub push
Resolution:

• Added models/*.h5 to .gitignore

• Removed model files from Git history

• Successfully pushed all code and documentation

• Models stored locally only (correct practice)

# NEXT STEPS - Week 2 Priorities

| Task | Priority | Status |
| --- | --- | --- |
| Fix rate limiting bug | HIGH | Pending (40% done) |
| Deploy deepfake model (AWS/Docker) | MEDIUM | Blocked - needs infrastructure |
| Implement log rotation + retention | MEDIUM | Documented for later |
| Complete remaining security layers | HIGH | Ready to start |

# TECHNICAL METRICS

| Component | Status |
| --- | --- |
| Deepfake Detection (Video) | 99.90% accuracy (validated) |
| Face Matching | 96.94% accuracy (DeepFace) |
| Input Validation | 100% complete |
| Audit Logging | 80% complete |
| Rate Limiting | 40% complete (debugging) |
| Security Implementation | 45% overall |
| Overall MVP Progress | ~50% complete |