# FACTI.AI

Backend Architecture

Complete System Design

Technical Implementation Guide

November 2025

Luis A A

Design Phase

# EXECUTIVE SUMMARY

The Facti.ai website (facti.ai) is currently a marketing landing page ONLY with no backend functionality. We need to build the complete SaaS platform from scratch, including:

- 5 AI Models (Vision, Document, Video, Voice, KYC)

- User Authentication & Authorization

- File Upload & Processing System

- Verification Dashboard

- API for B2B Clients

- Payment Processing

- Admin Panel

Good News: You already have the hardest component working - the Vision model at 93.3% accuracy from Trusi!

# SYSTEM ARCHITECTURE OVERVIEW

Facti.ai uses a modern, scalable architecture:

## Technology Stack

Frontend:

- React.js for demo interface

- TailwindCSS for styling

- WebRTC for video capture

- Real-time processing feedback

Backend:

- FastAPI (Python) for API

- PostgreSQL for data storage

- Redis for caching/queues

- S3 for file storage

AI Models:

- PyTorch for model inference

- Lambda Labs for training

- TorchServe for model serving

Infrastructure:

- DigitalOcean for hosting

- Cloudflare for CDN/security

- Stripe for payments

# API ENDPOINTS

## Authentication

POST /api/v1/auth/register    # User registration

POST /api/v1/auth/login       # User login

POST /api/v1/auth/logout      # User logout

GET  /api/v1/auth/me          # Get current user

## Verification Services

Vision - Image Deepfake Detection

POST /api/v1/verify/image     # Upload image

GET  /api/v1/verify/image/{id} # Get result

Document - Fake ID Detection

POST /api/v1/verify/document  # Upload ID

GET  /api/v1/verify/document/{id} # Get result

Video - Video Deepfake Detection

POST /api/v1/verify/video     # Upload video

GET  /api/v1/verify/video/{id} # Get result

KYC - Banking Identity Verification

POST /api/v1/verify/kyc       # Upload ID + selfie

GET  /api/v1/verify/kyc/{id}  # Get result

# THE FIVE AI MODELS

## 1. Vision Model (Image Deepfake Detection)

Status: ✓ WORKING (93.3% accuracy)

- Architecture: EfficientNet-B4

- Dataset: FaceForensics++ (100k images)

- Input: Images (JPG, PNG, WEBP)

- Output: Confidence score + verdict

- Speed: 234ms average

- Cost: $0 (already trained!)

## 2. Document Model (Fake ID Detection)

Status: ⚠ TO BUILD

Target: 95%+ accuracy

- Architecture: ResNet-50 or EfficientNet-B5

- Detects: Photo substitution, template forgeries, text tampering

- Training cost: $175 (Lambda Labs)

- Training time: 2-3 days

## 3. Video Model (Liveness + Deepfake)

Status: ⚠ TO BUILD | CRITICAL FOR KYC

Target: 99%+ liveness, 90%+ deepfake accuracy

- Architecture: I3D (Inflated 3D ConvNet) or 3D ResNet

- Purpose: Proves real person, prevents photo spoofing

- Detects: Static images, digital displays, 3D masks, deepfake videos

- Training cost: $275 (Lambda Labs)

- Training time: 3-4 days

## 5. KYC Model (Identity Verification)

Status: ⚠ TO BUILD

Target: 97%+ overall accuracy (banking-grade)

KYC is an ENSEMBLE of multiple models working together:

Step 1: Document Authentication

- Model 2 (Document) validates ID authenticity

Step 2: Video Liveness Detection

- Model 3 (Video) confirms real person

Step 3: Face Matching

- FaceNet/ArcFace compares ID photo vs video frames

Step 4: Fraud Scoring

- XGBoost Classifier analyzes suspicious patterns

Training cost: $450 (all components)

Training time: 5-7 days

# DATABASE SCHEMA

## PostgreSQL Tables

Users Table

id              UUID PRIMARY KEY

email           VARCHAR(255) UNIQUE NOT NULL

password_hash   VARCHAR(255) NOT NULL

full_name       VARCHAR(255)

company_name    VARCHAR(255)

subscription    VARCHAR(50) DEFAULT 'free'

created_at      TIMESTAMP

Verifications Table

id              UUID PRIMARY KEY

user_id         UUID REFERENCES users(id)

type            VARCHAR(50)  # image, document, video, kyc

file_path       VARCHAR(500)

verdict         VARCHAR(50)  # AUTHENTIC, NOT AUTHENTIC, UNCERTAIN

confidence      FLOAT

result_data     JSONB        # Detailed results

created_at      TIMESTAMP

API Keys Table

id              UUID PRIMARY KEY

user_id         UUID REFERENCES users(id)

key_hash        VARCHAR(255) NOT NULL

name            VARCHAR(255)

rate_limit      INTEGER DEFAULT 1000

created_at      TIMESTAMP

is_active       BOOLEAN DEFAULT true

# DEPLOYMENT ARCHITECTURE

## Infrastructure Stack

Frontend:

- Static hosting: Vercel or Netlify

- CDN: Cloudflare

- SSL: Let's Encrypt

Backend API:

- Hosting: AWS EC2 or DigitalOcean

- Load Balancer: NGINX

- App Server: Gunicorn + FastAPI

- Workers: Celery for async processing

AI Models:

- GPU Instance: Lambda Labs or AWS

- Model Serving: TorchServe

- Caching: Redis

Database:

- Primary: PostgreSQL (managed)

- Cache: Redis (managed)

- Storage: AWS S3 or DigitalOcean Spaces

## Cost Estimates

Monthly Operating Costs (Production):

- Frontend Hosting: Vercel $0 (free tier)

- Backend Server: DigitalOcean 4GB $24/mo

- GPU Instance: Lambda Labs ~$100/mo

- Database: PostgreSQL $15/mo

- Redis Cache: $15/mo

- Storage: S3/Spaces ~$5/mo

- Total: ~$159/month

# DEVELOPMENT ROADMAP

## Phase 1: Foundation (Week 1-2)

Goal: Basic backend + dashboard with Vision model

- Set up FastAPI backend structure

- Implement authentication system

- Set up PostgreSQL database

- Build user dashboard (React)

- Integrate Vision model (already trained!)

- Deploy MVP to production

Deliverable: Working image deepfake detection for users

## Phase 2: Document Model (Week 3)

Goal: Add fake ID detection

- Collect/prepare document training dataset

- Train Document model on Lambda Labs ($175)

- Integrate Document model into backend

- Add document verification UI to dashboard

Deliverable: Fake ID detection feature live

## Phase 3: Video & KYC Models (Week 4-7)

Goal: Banking-grade identity verification

- Train Video model ($275)

- Train KYC ensemble ($450)

- Build multi-step KYC workflow

- Add KYC API endpoints

Deliverable: Enterprise KYC API ready

## Timeline Summary

Total Development Cost:

- Model training: $900

- Infrastructure: $600

- Total: $1,500

# SECURITY CONSIDERATIONS

## Data Protection

- All files encrypted at rest (AES-256)

- TLS 1.3 for data in transit

- Auto-delete uploaded files after 30 days

- GDPR compliance (data export/deletion)

## Authentication

- JWT tokens with 30-minute expiry

- Refresh tokens for session management

- Rate limiting per user/API key

- IP-based rate limiting for abuse prevention

## API Security

- API key rotation every 90 days

- Request signing for banking APIs

- Webhook signature verification

- DDoS protection (Cloudflare)

# SUCCESS METRICS

## Technical Metrics

- Model accuracy: 90-97% across all models

- API response time: <500ms (p95)

- Uptime: 99.9%

- Processing throughput: 1000 req/hour

## Business Metrics

- Month 6: 5,000+ users

- Month 9: 2-3 banking contracts

- Month 12: $1M+ ARR

- Month 18: $5M+ ARR (Series A ready)

# NEXT STEPS

## Immediate Actions (This Week)

1. Set up development environment

- FastAPI project structure

- PostgreSQL database

- Redis cache

2. Build authentication system

- User registration/login

- JWT tokens

- Session management

3. Integrate Vision model

- Port from Trusi codebase

- Test with sample images

- Optimize for production

4. Create basic dashboard

- File upload interface

- Results display

- User profile

## Week 2-3 Goals

- Train Document model ($175)

- Deploy MVP to production

- Get first 10 beta users

- Collect feedback and iterate

# CONCLUSION

What You Have:

- Marketing website (facti.ai)

- Vision model working (93.3% accuracy)

- Domain names (facti.ai, trusi.ai, trusi.app)

- Strategic roadmap

- Technical expertise

What You Need:

- Backend API with 5 AI models

- User dashboard

- Corporate/API client features

- Payment processing

- ~$1,175 for model training

- ~$159/month operating costs

Timeline to Launch:

- 8 weeks to full platform

- Month 1-2: MVP with Vision + Document models

- Month 3: Add Video model

- Month 4: Add KYC model

- Month 5+: Scale and optimize

Investment Readiness:

- Functional product by Month 2

- Revenue by Month 3

- $1M ARR target by Month 12

- Series A ready by Month 18

You're building something real, Luis. Let's execute.

Next: Start with Phase 1 (Backend + Dashboard with Vision model)?