# FACTI.AI

AI-Powered KYC Identity Verification Platform

Strategic Roadmap v3

Demo-First Go-To-Market Strategy

November 2025 | Version 3.0

Luis A A - Founder & CEO

Denver, Colorado, USA

Confidential - For Investor Review Only

# 1. EXECUTIVE SUMMARY

Facti.ai is building an enterprise-grade KYC identity verification platform for banking institutions, starting with a public demo to prove value before full API rollout.

## The Strategic Pivot

Previous approach (v2): Build API → Sell to banks → Hope they integrate

New approach (v3): Build public demo → Prove value → Banks demand API

## Why This Works

- Instant credibility: Banks see it working with their own eyes

- Qualified leads: Demo users = warm prospects

- Faster feedback: Iterate based on real usage

- Investor proof: Working product > PowerPoint slides

- Revenue faster: Can charge for demo access while building API

## The Facti.ai Advantage

Technology:

- 5 proprietary AI models (90-97% accuracy)

- Video liveness detection (prevents photo spoofing)

- Sub-2-second processing time

- 60-70% lower cost than competitors

Go-To-Market:

- Public demo at facti.ai/kyc/demo (anyone can try)

- Developer sandbox for integration testing

- Custom enterprise demos for bank presentations

- Three revenue streams: Demo access + API usage + White-label

Market Position:

- $10B+ banking KYC market

- 30,000+ US financial institutions

- $52B annual fraud losses

- First mover with video-integrated KYC demo

## Financial Highlights

Seed Round Ask: $500k-$2M

Year 1 Revenue Target: $1.1M (Trusi B2C + Corporate + KYC clients)

Year 2 Revenue Target: $5.2M with 70% gross margins

Path to Profitability: Breakeven by Month 9

Series A Position: $5M+ ARR by Month 18

# 2. STRATEGIC PIVOT: DEMO-FIRST APPROACH

## The Problem with API-Only Launch

Traditional SaaS API companies struggle because:

- Banks won't buy what they can't see

- 6-12 month sales cycles with no proof

- Requires expensive pilot programs

- High customer acquisition cost ($50k+)

- Long time to first revenue (12+ months)

## The Demo-First Solution

Facti.ai strategy:

MONTH 1-2: Build Public Demo → Anyone can test KYC verification at facti.ai/kyc/demo → Generate 10,000+ leads in first 3 months → Banks see it working, request private demos → MONTH 3-4: Convert warm leads to pilots → Banks integrate API into test environments → MONTH 5-6: First paid contracts → Revenue 5x faster than traditional approach

## Why Demo-First Works

1. Instant Social Proof

- "Try it yourself" > Marketing claims

- Real-time results prove accuracy

- Banks trust what they can verify

2. Qualified Lead Generation

- Demo users = decision-makers testing solutions

- Email capture for follow-up

- Behavior tracking shows intent

3. Product Validation

- Real user feedback before full API build

- Identify edge cases early

- Iterate based on actual usage

# 4. THE FIVE AI MODELS

Facti.ai's platform is powered by five specialized AI models:

## Model 1: Vision (Image Deepfake Detection)

Status: ✓ WORKING (93.3% accuracy from Trusi)

Purpose: Detect manipulated or AI-generated images

Use in KYC: Validates ID document photos aren't doctored

Architecture: EfficientNet-B4 trained on FaceForensics++ (100k images)

Training: Already complete - reused from Trusi

Cost: $0 (already done!)

## Model 2: Document (Fake ID Detection)

Status: ⚠ TO BUILD | Target: 95%+ accuracy

Purpose: Detect fake/forged identity documents

What It Detects:

- Photo substitution on IDs

- Template forgeries

- Security feature validation

- Text tampering

- Digital editing artifacts

Training cost: $175 (Lambda Labs)

Training time: 2-3 days

## Model 3: Video (Liveness + Deepfake Detection)

Status: ⚠ TO BUILD | Target: 99%+ liveness, 90%+ deepfake accuracy

Purpose: CRITICAL FOR KYC - Proves real person, not photo/video spoofing

Why Video is Essential for KYC:

Without video (static selfie):

- ❌ Can be fooled with printed photo

- ❌ Can be fooled with phone showing photo

- ❌ Can't detect mask attacks

- ❌ No proof of liveness

With video (3-5 second recording):

- Customer performs actions (look left, right, smile, blink)

- Impossible to fake with static image

- Detects deepfake video attempts

- Proves real, living person

Training cost: $275 (Lambda Labs)

Training time: 3-4 days

# 7. DEVELOPMENT ROADMAP (ACCELERATED)

## Phase 1: Public Demo MVP (Week 2-3) ⚡

Goal: Working demo at facti.ai/kyc/demo

- Build demo UI (React)

- Upload ID form + Video capture widget

- FastAPI backend structure

- Integrate Vision model (reuse from Trusi)

- Deploy to production

Team: Luis (solo)

Cost: $200 (Lambda Labs for testing)

## Timeline Summary

Week 1: Infrastructure setup

Week 2-3: Build and deploy demo

Week 4: Marketing push, drive traffic

Week 5: Train Document model ($175)

Week 6-7: Train Video/Liveness model ($275)

Week 8-9: Developer platform

Week 10-12: Enterprise features

Result: Demo live in 3 weeks, full platform in 12 weeks

# 8. FINANCIAL PROJECTIONS

## Revenue Model - Three Streams

1. Demo Tier (Individuals)

- Free: 1 verification

- Power User: $9.99 (10 verifications)

- Target: 1,000 paid users by Month 6 = $10k/month

2. Developer/API Tier (Companies)

- Free: 100 calls/month (acquisition)

- Pro: $99/month (1,000 calls)

- Team: $499/month (10,000 calls)

- Target: 100 paid accounts by Month 6 = $30k/month

3. Enterprise Tier (Banks)

- Setup fee: $10k-$50k

- Usage: $0.50-$1.00 per verification

- Annual contract: $50k-$500k

- Target: 3 contracts by Month 9 = $150k/year

## Year 1 Summary

Total Revenue: $1.1M

Total Costs: $650k

Net Profit: $450k

ARR Exit Rate: $1.8M

## Year 2 Projections

Revenue: $5.2M

- Power users: $400k

- API users: $1.2M

- Enterprise contracts (10 banks): $3.6M

Costs: $1.8M (Team: $1.2M | Infrastructure: $300k | Sales/marketing: $300k)

Net Profit: $3.4M

ARR Exit Rate: $7.5M

# 12. FUNDING REQUEST

## Seed Round: $500k - $2M

Option A: $500k (Lean)

- Team: $350k (3 hires for 12 months)

- Model training: $2k

- Infrastructure: $20k (year 1)

- Marketing: $50k

- Legal/compliance: $30k

- Runway: $48k (buffer)

Timeline: 12 months to profitability

Option B: $1M (Balanced)

- Team: $600k (5 hires for 12 months)

- Model training: $2k

- Infrastructure: $40k

- Marketing: $150k

- Sales: $100k

- Legal/compliance: $50k

- Runway: $58k

Timeline: 9 months to profitability

## Milestones

Month 3: Public demo live, 10,000+ users

Month 6: Developer platform, 100+ integrations

Month 9: 3+ enterprise contracts, $500k ARR

Month 12: $1.5M ARR, Series A ready

Month 18: $5M+ ARR, profitable

# 14. SUCCESS METRICS

## Technical KPIs

Model Performance:

- Document accuracy: >95%

- Liveness detection: >99%

- Face matching: >98%

- Overall KYC accuracy: >97%

System Performance:

- Response time (p95): <2 seconds

- Uptime: >99.9%

- Error rate: <0.1%

## Business KPIs

Month 3:

- Demo users: 10,000+

- Email captures: 1,000+

- Enterprise inquiries: 50+

Month 6:

- Paid users: 1,000+

- API integrations: 100+

- Enterprise pilots: 5+

- MRR: $40k

Month 12:

- Enterprise contracts: 5+

- ARR: $1.5M+

- Gross margin: 65%+

- CAC payback: <6 months

# CONCLUSION

Facti.ai represents a demo-first disruption of the $10B+ KYC market.

## Why We'll Win

1. Public Demo = Category Creation

- First public KYC demo in market

- Viral marketing through word-of-mouth

- Establishes category leadership

2. Proprietary Technology = Cost Advantage

- 60-70% gross margins

- 3x faster than competitors

- 5x cheaper per verification

3. Video Liveness = Security Advantage

- 99% accuracy prevents fraud

- Banking-grade compliance

- Required by regulators

## The Market is Ready

- $52B lost to identity fraud annually

- 30,000+ US financial institutions

- Remote onboarding accelerating post-COVID

- Regulatory pressure increasing

We're building the Stripe of identity verification.

Just as Stripe made payments dead-simple with a public demo, Facti.ai makes KYC dead-simple with a public demo that verifies identity in 2 seconds.

The next 12 months will define the category.

Join us in building the future of digital trust.

# CONTACT INFORMATION

Luis A A

Founder & Chief Executive Officer

Facti.ai, Inc.

Email: thkcyberai@gmail.com

Website: facti.ai

Demo: facti.ai/kyc/demo (launching Week 3)

Location: Denver, Colorado, USA

Products:

Facti.ai KYC API (Enterprise identity verification)

Trusi Mobile App (Consumer deepfake detection)

Let's build together.

This document contains confidential and proprietary information of Facti.ai, Inc.

Distribution without prior written consent is strictly prohibited.

© 2025 Facti.ai, Inc. All rights reserved.